Academic Year: 2025 - 2026

Class: SE (AI&ML)   									Sem: IV

Project Title: VoltPark: Smart Parking & EV Charging

Team Member 1: (Team Leader)

Name: Neev Rambhiya

College ID: 25206010   Email: 25206010@apsit.edu.in

Mobile No: 9372266373

Team Member 2:

Name: Naman Shah

College ID: 25206017   Email: 25206017@apsit.edu.in

Mobile No: 7977342090

Team Member 3:

Name: Raj Dabholkar

College ID: 25206007   Email: 25206007@apsit.edu.in

Mobile No: 8169016365

Prof. Kanchan Wankhede	                        Prof.	 Vijaya Bharti                              Dr. Jaya Gupta

Project Guide	                             Mini-Project Coordinator	                     Head of Department

Academic Year: 2025 - 2026

Class: SE (AI&Ml)   									Sem: IV

Date: From 09/01/2026  to  15/01/2026

| Progress Planned | Progress Achieved |
| --- | --- |
| Define the problem statement addressing urban parking congestion and growing EV charging demand in smart cities | Problem statement defined: VoltPark is a unified platform for smart parking and EV charging slot discovery, booking, and management |
| Finalize the technology stack suitable for a real-time, full-stack web application with minimal backend AI&Ml | Tech stack finalized: React (AI&Mlonent-based UI), Vite (fast build tool), Supabase (BaaS for database, auth, storage), Tailwind CSS (responsive styling) |
| Set up the project repository and initialize the development environment for collaborative team work | GitHub repository created, Vite project initialized with folder structure for pages, AI&Mlonents, context, and Supabase client |

Guides Review:

Signature

Neev Rambhiya:

Naman Shah:

Raj Dabholkar:

Name of Project Guide: Prof. Kanchan Wankhede

Signature of Guide with Date:

Academic Year: 2025 - 2026

Class: SE (AI&Ml)   									Sem: IV

Date: From 16/01/2026  to  22/01/2026

| Progress Planned | Progress Achieved |
| --- | --- |
| Design the AI&Mllete database schema to support locations, parking slots, EV charging data, bookings, and user profiles | Database schema designed in Supabase with tables: locations, slots, bookings, profiles; relationships and foreign keys configured |
| Configure secure data access policies to ensure users can only access data relevant to their role | Row Level Security (RLS) policies configured in Supabase to enforce role-based data access at the database level |
| Set up Supabase authentication with support for multiple user roles such as user, owner, and admin | Supabase authentication integrated with email/password login; user roles (user, owner, admin) stored in profiles table and used for RBAC |

Guides Review:

Signature

Neev Rambhiya:

Naman Shah:

Raj Dabholkar:

Name of Project Guide: Prof. Kanchan Wankhede

Signature of Guide with Date:

Academic Year: 2025 - 2026

Class: SE (AI&Ml)   									Sem: IV

Date: From 23/01/2026  to  29/01/2026

| Progress Planned | Progress Achieved |
| --- | --- |
| Build separate login and registration pages for users, owners, and admins with proper validation and error handling | Authentication flow built using Supabase Auth: separate login pages for user, owner, and admin roles with form validation and error feedback |
| Implement protected routes so that only authenticated users with correct roles can access specific pages | Protected routes implemented using React Router; role-based route guards redirect unauthorized users to appropriate login pages |
| Create a global authentication context to manage session state across the entire application | AuthContext created using React Context API to provide global session state; Supabase onAuthStateChange listener used for real-time session tracking |

Guides Review:

Signature

Neev Rambhiya:

Naman Shah:

Raj Dabholkar:

Name of Project Guide: Prof. Kanchan Wankhede

Signature of Guide with Date:

Academic Year: 2025 - 2026

Class: SE (AI&Ml)   									Sem: IV

Date: From 30/01/2026  to  05/02/2026

| Progress Planned | Progress Achieved |
| --- | --- |
| Develop the Home page with a clean landing UI that introduces VoltPark's features and directs users to search for locations | Home page developed in React with hero section, feature highlights, and CTA buttons; styled using Tailwind CSS for responsive layout |
| Build the Locations page to display all available parking and EV charging properties fetched from the database | Locations page built with real-time data fetching from Supabase; properties displayed as cards with parking/EV type, city, and slot availability |
| Implement a search and filter system so users can find locations by name, city, or area easily | Search functionality implemented using Supabase query filters (.ilike()) to search by location name, city, and area with live results |

Guides Review:

Signature

Neev Rambhiya:

Naman Shah:

Raj Dabholkar:

Name of Project Guide: Prof. Kanchan Wankhede

Signature of Guide with Date:

Academic Year: 2025 - 2026

Class: SE (AI&Ml)   									Sem: IV

Date: From 06/02/2026  to  12/02/2026

| Progress Planned | Progress Achieved |
| --- | --- |
| Build the AI&Mllete booking flow allowing users to select slots, vehicle type, date, and time in a step-by-step interface | Booking flow developed in React with multi-step UI: slot selection grid, vehicle type toggle (car/bike), date picker, and custom wheel-scroll time picker |
| Integrate an online payment gateway to handle secure transactions before confirming a booking | Razorpay payment gateway integrated using Razorpay JS SDK; order creation handled via Supabase Edge Function, payment verified server-side before booking confirmation |
| Generate a unique booking confirmation with a scannable barcode for users to use at the parking location | Barcode generated on successful payment using a barcode library and displayed on the booking confirmation screen for physical access verification |

Guides Review:

Signature

Neev Rambhiya:

Naman Shah:

Raj Dabholkar:

Name of Project Guide: Prof. Kanchan Wankhede

Signature of Guide with Date:

Academic Year: 2025 - 2026

Class: SE (AI&Ml)   									Sem: IV

Date: From 13/02/2026  to  19/02/2026

| Progress Planned | Progress Achieved |
| --- | --- |
| Develop a user dashboard to display all active and past bookings with relevant details in one place | User Dashboard built in React displaying active and past bookings fetched from Supabase; data segmented by booking status (upcoming, AI&Mlleted, cancelled) |
| Allow users to cancel bookings within a defined time window and automatically process refunds | Cancel booking feature implemented with a 7-minute refund eligibility window; cancellation triggers a Supabase Edge Function that initiates refund via Razorpay Refund API |
| Show payment history and booking barcodes on the dashboard for easy access and reference | Payment history and booking barcodes rendered on the dashboard; barcode displayed using stored booking ID with a barcode generation library |

Guides Review:

Signature

Neev Rambhiya:

Naman Shah:

Raj Dabholkar:

Name of Project Guide: Prof. Kanchan Wankhede

Signature of Guide with Date:

Academic Year: 2025 - 2026

Class: SE (AI&Ml)   									Sem: IV

Date: From 20/02/2026  to  26/02/2026

| Progress Planned | Progress Achieved |
| --- | --- |
| Build an owner dashboard that allows property owners to manage their parking and EV charging locations | Owner Dashboard built in React with sections for property management, booking tracking, slot availability toggle, and revenue charts using Recharts |
| Enable owners to register new properties with details like location, pricing, images, and available slot types | Property registration form developed with fields for name, city, address, pricing, and image upload; images stored in Supabase Storage and URLs saved in the locations table |
| Provide tools for owners to monitor bookings and control slot availability in real time | Booking management module built on the Owner Dashboard; bookings fetched from Supabase filtered by owner ID with real-time data synchronization for live updates |

Guides Review:

Signature

Neev Rambhiya:

Naman Shah:

Raj Dabholkar:

Name of Project Guide: Prof. Kanchan Wankhede

Signature of Guide with Date:

Academic Year: 2025 - 2026

Class: SE (AI&Ml)   									Sem: IV

Date: From 27/02/2026  to  05/03/2026

| Progress Planned | Progress Achieved |
| --- | --- |
| Develop an admin dashboard for system-wide oversight of all properties, bookings, and registered users | Admin Dashboard built in React with modules for property registry, booking oversight, user management, and network-wide metrics; all data fetched from Supabase with admin-level RLS bypass |
| Implement a property approval workflow so admins can review and approve or reject owner-submitted properties | Property approval and rejection workflow implemented: owner submissions stored with status 'pending'; admin can approve or reject via dashboard, updating status in Supabase in real time |
| Add user and owner management tools allowing the admin to view, verify, and manage platform accounts | Owner verification badge system implemented: admins can mark owners as verified; badge stored in profiles table and displayed on owner listings across the platform |

Guides Review:

Signature

Neev Rambhiya:

Naman Shah:

Raj Dabholkar:

Name of Project Guide: Prof. Kanchan Wankhede

Signature of Guide with Date:

Academic Year: 2025 - 2026

Class: SE (AI&Ml)   									Sem: IV

Date: From 06/03/2026  to  12/03/2026

| Progress Planned | Progress Achieved |
| --- | --- |
| Integrate an interactive map to help users visually discover nearby parking and EV charging stations | Geoapify Maps API integrated with Leaflet.js in React; map renders inside a MapContainer AI&Mlonent with tile layers from Geoapify for interactive location-based discovery |
| Add custom map markers to differentiate between parking locations and EV charging stations on the map | Custom place-mark markers created using Leaflet's DivIcon; separate marker styles for parking (blue) and EV charging (green) stations rendered dynamically on the map |
| Implement distance-based sorting so users see the nearest locations listed first | Haversine formula implemented in JavaScript to calculate distances between user's geolocation and all property coordinates; locations sorted by distance ascending before rendering |

Guides Review:

Signature

Neev Rambhiya:

Naman Shah:

Raj Dabholkar:

Name of Project Guide: Prof. Kanchan Wankhede

Signature of Guide with Date:

Academic Year: 2025 - 2026

Class: SE (AI&Ml)   									Sem: IV

Date: From 13/03/2026  to  19/03/2026

| Progress Planned | Progress Achieved |
| --- | --- |
| Redesign the Locations page layout to prominently feature the map alongside the location cards for better usability | Locations page redesigned with full-width Leaflet map at the top and a responsive location cards grid below; layout built using Tailwind CSS flexbox and grid utilities |
| Add filter tabs to allow users to quickly switch between viewing all locations, parking only, EV only, car, or bike | Filter navbar implemented with tabs: ALL, PARKING, EV, CAR, BIKE; filter state managed using React useState; Supabase queries dynamically adjusted based on active filter to fetch relevant data |
| Build a dedicated EV Charging page with fast and slow charging filter options for EV-specific discovery | EV Charging page built in React with dedicated fast and slow charging filters; data fetched from Supabase filtering by EV type field; results displayed as styled cards with charger details |

Guides Review:

Signature

Neev Rambhiya:

Naman Shah:

Raj Dabholkar:

Name of Project Guide: Prof. Kanchan Wankhede

Signature of Guide with Date:

Academic Year: 2025 - 2026

Class: SE (AI&Ml)   									Sem: IV

Date: From 20/03/2026  to  26/03/2026

| Progress Planned | Progress Achieved |
| --- | --- |
| Build a detailed owner profile page where owners can manage personal details, business information, and account settings | Owner Profile page built in React with editable sections for personal details and business information; updates saved to Supabase profiles table using upsert operations |
| Allow owners to upload a profile avatar and enter business-specific details like GST number for verification | Avatar upload feature implemented using Supabase Storage; image uploaded to a dedicated bucket, public URL stored in profiles table and rendered using an img tag with fallback initials |
| Display live business statistics such as total properties, bookings, revenue, and active slots on the owner profile | Live stats section built on the Owner Profile page: total properties, bookings, revenue, and active slots fetched from Supabase using aggregate queries and displayed as metric cards |

Guides Review:

Signature

Neev Rambhiya:

Naman Shah:

Raj Dabholkar:

Name of Project Guide: Prof. Kanchan Wankhede

Signature of Guide with Date:

Academic Year: 2025 - 2026

Class: SE (AI&Ml)   									Sem: IV

Date: From 27/03/2026  to  02/04/2026

| Progress Planned | Progress Achieved |
| --- | --- |
| Apply a consistent dark theme across the entire platform to improve visual aesthetics and user experience | Dark theme applied platform-wide using CSS custom variables for colors; all AI&Mlonents restyled with Tailwind CSS dark mode utilities ensuring consistent theming across all pages |
| Use custom typography to give VoltPark a distinctive and professional brand identity | IBM Plex Mono and Bebas Neue fonts integrated via Google Fonts; typography applied globally through Tailwind config for a distinct technical and branded visual identity |
| Implement SEO optimization techniques to improve the platform's discoverability on search engines | SEO optimization implemented using react-helmet-async for dynamic meta tags; Open Graph tags, JSON-LD structured data, sitemap.xml, and robots.txt added for improved search engine indexing |

Guides Review:

Signature

Neev Rambhiya:

Naman Shah:

Raj Dabholkar:

Name of Project Guide: Prof. Kanchan Wankhede

Signature of Guide with Date:

Academic Year: 2025 - 2026

Class: SE (AI&Ml)   									Sem: IV

Date: From 03/04/2026  to  09/04/2026

| Progress Planned | Progress Achieved |
| --- | --- |
| Perform thorough end-to-end testing of all major workflows including booking, payment, and role-based dashboards | End-to-end testing conducted covering booking flow, Razorpay payment processing, barcode generation, cancel and refund flow, and all role-based dashboards (user, owner, admin) |
| Fix any remaining bugs discovered during final testing to ensure a stable and reliable production build | Final bugs identified and resolved: fixed Razorpay order creation edge case, corrected RLS policy for admin booking deletion, and resolved map marker rendering issue on mobile browsers |
| Deploy the AI&Mllete application to a cloud hosting platform and configure it for optimized performance | Project deployed on Vercel with production build generated using Vite; Vercel cache headers configured for static assets to optimize load performance and reduce latency |

Guides Review:

Signature

Neev Rambhiya:

Naman Shah:

Raj Dabholkar:

Name of Project Guide: Prof. Kanchan Wankhede

Signature of Guide with Date: